Gantt Chart and Research Team

|  |  |  | Week |  |  |  | week |  |  |  | week |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP | Task | Description | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Cloud Search and Fetch upon camera scan Model (build + test) This package focuses on developing and testing a open source ai models like CLIP, BLIP/ BLIP-2, OpenCLIP, FAISS and Milvus/Weaviate/Pinecone to accurately recognize museum exhibitss using image search and fetch, validated for mobile camera scanning.. | X | X | X | X | X | X | X | X | X |  |  |  |
|  | 1.1 | Source available ai algorithms for images scanning and cloud searhing |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.2 | Develop prompts to accurately return cloud search with structured information. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.3 | Test the algorithm with most commonly available exhibits |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.4 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1.5 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 1 | ( October 15th): Cloud search algorithm and propts ready |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Sub-Object Detection This package enhances the cloud scan and fetch algorithm to identify specific parts of artworks (e.g., statue heads or painting sections) with precise movable bounding boxes, validated across multiple artifacts.. | X | X |  |  |  |  |  |  |  |  |  |  |
|  | 2.1 | Extend algorithm and prompts to detect parts of objects using movable bounding boxes (e.g., statue head, painting sections) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.2 | Improve precision with bounding boxes |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.3 | Validate with multiple artifacts |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.4 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.5 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2.6 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 2 | (End of October Sub-object Detection validated. |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | AI Description Tool This package develops an AI-powered tool to search and fetch or generate concise, multilingual descriptions for detected museum objects, with an interface for curators to review and edit.. |  |  | X | X |  |  |  |  |  |  |  |  |
|  | 3.1 | Use AI/ML to seach and fetch or generate short text about detected objects |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3.2 | Add multilingual text generation |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 3.3 | Allow creators to edit and approve descriptions |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 3 | (Early-Dec): AI Description Tool complete. |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  | AI Digital Overlay Tool This package develops an AI-powered tool to search and fetch or generate concise, multilingual stories in audio, video or other digital media for detected museum objects, with an interface for curators to review and edit.. |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Use AI/ML to seach and fetch or generate digital storytelling media in audio, video and other formats about detected objects and link them to those objects |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Add multilingual audio generation for audio stories and audios components of videos |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Allow creators to edit and approve digital overlays |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | (Early-Dec): AI Description Tool complete. |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Multilingual Support This package implements a multilingual interface with a language selection menu and automatic translation, ensuring seamless switching between languages for users.. |  |  |  |  | X | X |  |  |  |  |  |  |
|  | 4.1 | Build a menu to pick preferred languages |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4.2 | Auto-translate descriptions |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 4.3 | Ensure smooth switching between languages |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 4 | (Mid-Dec): Multilingual Support working. |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Automatic Linking, saving and publishing This package creates a system to automatically link detected objects with their AI-generated descriptions and overlays, ensuring accurate and multilingual integration. Allow automatic saving post linking. Provide option to create new AR object. After all objects are created, automatic publishing to Realmeta cloud to generate ML model for that museum.. |  |  |  |  |  |  | X | X |  |  |  |  |
|  | 5.1 | Link detected objects with their AI-generated descriptions & overlays |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5.2 | Ensure correct matching |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 5.3 | Test linking with multiple objects |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 5 | (Mid-Jan): Automatic Linking functional. |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.1 | Progressive Web Visitor App (PWVA) This package builds a mobile-friendly PWA with realmeta.ca/metavisitar/museum_name (from QR code generated from museum profile on canvas) camera scanning, AI descriptions, overlays, and user feedback features for an interactive museum experience.. |  |  |  |  |  |  | X | X |  |  |  |  |
|  | 6.2 | No login required |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.3 | Add camera scanning feature (connect with detection model) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.4 | Integrate AI description + overlays |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.5 | Add user feedback option |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.6 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.7 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 6 | (late-Jan): PWA working with detection + overlays. |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Publishing, Testing, Final Demo This package focuses on publishing AI-generated content to the PWA, conducting comprehensive testing, and preparing a final demo for stakeholder presentation. |  |  |  |  |  |  |  |  |  | X | X | X |
|  | 6.1 | Publish AI-generated content to PWA |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.2 | Run full testing (accuracy, speed, bugs) |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.3 | Fix issues & optimize |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.4 | Prepare final demo for presentation |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.5 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.6 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 6.7 | Optional tasks |  |  |  |  |  |  |  |  |  |  |  |  |
|  | M 6 | (early-Feb): Final tested demo presented. |  |  |  |  |  |  |  |  |  |  |  |  |

Research Team

| Member | Position | Leading Role |
| --- | --- | --- |
| Dr. Esteve Hassan | PI (EH) | Lead researcher |
| Raj Nayak | Stakeholder | Provide project oversight |
| Nitish Sahni | Research Assistant | Support research and Development tasks |

## Detail Plan

## Setup & Basics

- Build a language menu where users can select one or multiple languages (e.g., English, French, Spanish).

- Use a translation service (Google Translate API or custom ML model) to auto-generate translations.

- Ensure that the interface and AI outputs can switch between languages smoothly.

- Deliverable: Working system where the user can view content in their chosen language.

### AI Description Tool

- Develop an AI-powered description generator for detected objects.

- Train/finetune a language model to create short, museum-friendly summaries (e.g., “This statue is from the 18th century, made of marble”).

- Add multilingual text generation, so the description is available in different languages.

- Provide a simple review + edit interface for curators (they can adjust AI text before publishing).

- Deliverable: Tool that auto-suggests short, multilingual object descriptions.

## Object Detection & Smart Features

### Object Detection Model

- Collect sample images of museum artworks (paintings, sculptures, artifacts).

- Train a computer vision model (YOLO, MobileNet, or TensorFlow Lite for mobile).

- Test model accuracy on recognizing artworks with a phone camera.

- Integrate into backend: When camera scans → model outputs object ID.

- Deliverable: Model that can recognize and identify artworks.

### Sub-Object Detection

- Enhance the model to detect smaller sections (e.g., face of a statue, section of a mural).

- Train with bounding boxes and labeled parts.

- Ensure detected sub-parts are linked to the right content/description.

- Deliverable: Ability to detect both whole objects and parts of objects.

### Automatic Linking

- Create a mapping system that automatically connects:

Detected Object → AI description → Overlay (3D model, audio, or animation).

- Ensure linking works in multilingual mode.

- Deliverable: When a user scans an object, the correct description & overlay appear automatically.

## Web App & Testing

### Progressive Web App (PWA)

- Build the core web app interface that works on mobile browsers.

- Add login system (for museum curators to upload/manage content).

- Add camera scanning feature (connects to the detection model).

- Integrate AI description + overlays into the AR view.

- Add a feedback system (visitors can rate accuracy or suggest edits).

- Deliverable: A working PWA where users can scan artworks and see AI-powered results.

### Publishing & Testing

- Publish AI-generated content to the PWA for real use.

- Perform end-to-end testing:

  - Object detection accuracy

  - Multilingual support

  - Description quality

  - Overlay placement

  - App performance on different devices

- Fix bugs, optimize performance, and finalize design.

- Prepare final demo for stakeholders (showing scanning → detection → description → overlay).

- Deliverable: Fully tested, working demo ready for presentation.